Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS77212 |
| Project Name | FreelanceFinder: Discovering Opportunities, Unlocking Potential |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email and password | 2 | High | Team |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in securely using JWT authentication | 2 | High | Team |
| Sprint-1 | Dashboard | USN-3 | As a user, I can view projects (Client/Freelancer) on dashboard | 3 | High | Team |
| Sprint-2 | Project Posting | USN-4 | As a client, I can post a project with title, description, budget & deadline | 5 | High | Team |
| Sprint-2 | Proposal Submission | USN-5 | As a freelancer, I can submit a proposal for a project | 3 | Medium | Team |
| Sprint-3 | Project Management | USN-6 | As a freelancer, I can update project status (Ongoing / Completed) | 5 | High | Team |
| Sprint-3 | Admin Panel | USN-7 | As an admin, I can monitor users and manage platform activities | 4 | High | Team |
| Sprint-4 | Notifications | USN-8 | As a user, I receive project status and proposal updates | 3 | Medium | Team |
| Sprint-4 | Project History. | USN-9 | As a user, I can view and manage project history | 3 | Medium | Team |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 4 Days | 01 Feb 2025 | 04 Feb 2025 | 15 | 04 Feb 2025 |
| Sprint-2 | 16 | 4 Days | 05 Feb 2025 | 08 Feb 2025 | 16 | 08 Feb 2025 |
| Sprint-3 | 14 | 4 Days | 09 Feb 2025 | 12 Feb 2025 | 14 | 12 Feb 2025 |
| Sprint-4 | 12 | 3 Days | 13 Feb 2025 | 15 Feb 2025 | 12 | 15 Feb 2025 |

Burndown Chart: