Acceptance Testing

UAT Execution & Report Submission

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS77212 |
| Project Name | FreelanceFinder: Discovering Opportunities, Unlocking Potential |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to provide a summary of the test coverage and open issues of the FreelanceFinder (SB Works) platform at the time of release to User Acceptance Testing (UAT).

This report outlines the status of identified defects, functional validation results, and overall system stability before final deployment. It ensures that all major features such as user authentication, project posting, bidding, role-based access control, and project management workflows have been tested and verified.

The document serves as a quality assurance reference to confirm that the system meets the defined requirements and is ready for further validation or production deployment.

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 2 | 1 | 0 | 1 | 4 |
| Duplicate | 1 | 0 | 1 | 0 | 2 |
| External | 1 | 2 | 0 | 1 | 4 |
| Fixed | 8 | 6 | 5 | 10 | 29 |
| Not Reproduced | 0 | 1 | 1 | 0 | 2 |
| Skipped | 0 | 0 | 1 | 1 | 2 |
| Won’t Fix | 0 | 2 | 1 | 1 | 4 |
| Totals | 12 | 12 | 9 | 14 | 47 |

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| User Registration & Login | 10 | 0 | 0 | 10 |
| Project Posting & Management | 18 | 0 | 1 | 17 |
| Project Search & Filtering | 15 | 0 | 1 | 14 |
| Proposal Submission (Bidding System) | 8 | 0 | 0 | 8 |
| Project Status & Workflow Tracking | 12 | 0 | 1 | 11 |
| Admin Panel & Governance | 5 | 0 | 0 | 5 |
| Notifications (Email/SMS) | 6 | 0 | 0 | 6 |
| Total | 74 | 0 | 3 | 71 |